Digital Solutions Group (Pty) Ltd

158 Jan Smuts Avenue

Rosebank

2196

# Proposal for the reselling of the Digital Mobile Travel eSIM platform

23/02/2026

Introduction	3

Scope of Work	3

Commercial Terms	4

Project fees	4

Revenue share	4

Terms and Conditions	5

Signatures	6

## Introduction

This proposal outlines the terms for the configuration of the Digital Mobile (DM) Travel eSIM technology platforms for a revenue share arrangement with YELLOW DOT. This project will follow the detailed Scope of Work (SOW) as documented below. The project will run from the date of signature of a contract between YELLOW DOT and DM .

## Scope of Work

The Scope of Work outlines the following key areas:

1) Implementation scoping

1) Business requirements specification definition

- Both parties to sign off

2) Technical specifications definition

- DM to develop and both parties to sign off

3) Document customer journey mapping

- YELLOW DOT and DM to sign off

4) Develop DARE model

- YELLOW DOT and DM to sign off

2) Implementation, Integration and Business simulation (approx. 1 week)

1) DM builds the travel eSIM services

- DM builds the services on its platforms

2) DM configures bundle services for Yellow Dot

- DM configures bundled travel eSIM services

4) Configure first batch of SIMs

- SIMs are ready for the Travel eSIM service services

5) Go live

- Launch to the market

## Commercial Terms

The costs of this project will be structured around the configuration and operating of the Travel eSIM platform for YELLOW DOT. There is a once off project set up and app configuration fee, paid up front, and then there is a 10% share on revenue ex VAT.

### Project fees

- $3,200 once off

### Revenue share

As per addendum 1 attached, there will be a 50/50 share on margin per bundle sold.

Created bundles also need to include the following fees:

|  | Per subscriber |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Retail |  |
|  | Once time SIM profile creation fee |  |  | $0.63 | MVNE has 0 – 250,000 Profile Credentials Ordered |
|  | One-time ICCID provisioning fee |  |  | $0.31 | Per ICCID (One ICCID corresponds to one IMSI Credential) will be invoiced to Yellow Dot at the time the ICCID is provisioned on the Connectivity Hub platform. |
|  | Fee per each Active IMSI Credential |  |  | $0.31 | A monthly active IMSI Credential fee will be invoiced to Yellow Dot based on the number of IMSI Credentials that had either a Data session, SMS event or Location update. |

## Terms and Conditions

- Validity: All proposals from MVNE are valid for thirty (30) days unless otherwise stated.

- Additional Agreements: The agreement is subject to the signature of comprehensive contract.

- Payment Terms: All services are payable within thirty (30) days of the invoice date. Late payments are subject to a 2% penalty per month.

- Pricing Adjustments: Pricing is indicative and subject to foreign currency exchange rate fluctuations. Should any significant changes occur in the USD rate, DSG reserves the right to recalibrate the pricing.

- Invoicing Schedule:

  - The upfront fees will be invoiced upon signing, with payment due before project commencement.

- Purchase order Schedule:

  - The revenue share report will be shared with Yellow Dot at the end of each month, and Yellow Dot shall invoice MVNE for the outstanding balance due for payment from MVNE 30 day from billing month end.

- Service Timeline: It is estimated that the full integration of services will take approximately two weeks to complete.

Proposal Acceptance

Upon acceptance, both parties agree to the terms set out in this proposal, and the detailed Scope of Work. This document, along with the SOW, represents the full understanding between Digital Mobile and YELLOW DOT.

## Signatures

| For Digital Solutions Group (Pty) Ltd: Name: Yaron Assabi Position: CEO Date: | For YELLOW DOT: Name: Position: Date: |
| --- | --- |